FleetMind

Hackathon Strategy & Build Plan

GlobeHack Season 1 — Trucker Path Marketplace & Growth Track

# Strategy Overview

The winning move is to build something demoable and impressive in the time you have — not something architecturally perfect. Judges interact with the prototype, so wow factor in the demo matters as much as the underlying idea.

Recommended focus: Smart Dispatch + Safety & Compliance

These two problem areas pair naturally (both need real-time driver data), have the clearest AI angle, and let you build a genuinely interactive demo without needing real logistics integrations.

# What to Build: FleetMind

An AI dispatch co-pilot for small fleet operators. A dispatcher-facing dashboard where an AI assistant helps assign loads intelligently and flags safety/compliance risks proactively. The demo shows a dispatcher asking natural language questions and getting AI-backed recommendations with reasoning.

Core demo screens

- Live fleet map with driver cards showing HOS status, location, and next availability

- AI chat panel for load assignment recommendations

- Safety alert feed with risk scores per driver

- One-click load assignment with cost/HOS impact preview

You don’t need real GPS data. Simulate 8–12 drivers with realistic state (hours driven, location, next rest stop) and let the AI reason over that context.

# Build Plan: 24-Hour Sprint

Work in four parallel phases wherever possible. The table below shows the focus, key tasks, and timing for each phase.

| Phase 1 Hours 0–3 | Phase 2 Hours 3–10 | Phase 3 Hours 10–18 | Phase 4 Hours 18–24 |
| --- | --- | --- | --- |
| Strategy & Data | Core Dashboard | AI Integration | Pitch Prep |
| Define 8–12 mock driver profiles | Driver cards with HOS + location | Claude API chat panel (main wow) | Product deck (8–10 slides) |
| Pick tech stack (React + Claude API) | Simulated map or static routes | Feed full fleet state as context | GTM plan slide or doc |
| Sketch the 3 demo screens | Load queue with destinations | AI recommends driver + explains | Rehearse demo script 3x |
| Write system prompt for AI | Safety feed with risk flags | Safety score reasoning via AI | Seed golden demo queries |
| Assign roles to teammates | Basic layout, nav, state mgmt | Polish UX, fix edge cases | Deploy to Vercel / Netlify |

# Tech Stack

Keep it simple so you can actually ship. A React frontend with the Claude API powering the AI assistant is the sweet spot. The key architectural trick: pass the entire simulated fleet state as JSON in the system prompt on every AI call.

Example system prompt structure

"You are FleetMind, a dispatch assistant. Here is the current fleet state: [JSON of 10 drivers with HOS, location, last load, fatigue flags]. Recommend the best driver for this load and explain your reasoning clearly."

Claude will reason over the fleet state naturally and explain its recommendations in plain English — which is exactly what impresses judges.

# The “Golden Demo” Script

Rehearse this exact flow before judging. It hits Smart Dispatch, Safety & Compliance, and Cost Intelligence in one 90-second sweep.

| # | Step | What happens |
| --- | --- | --- |
| 1 | Fleet overview | Dispatcher opens FleetMind, sees all drivers at a glance with HOS status and location |
| 2 | Load assignment query | Types: "I need to assign the Dallas→Chicago run leaving tomorrow 6am, 480 miles — who's my best option?" |
| 3 | AI recommendation | AI responds with ranked recommendation, explaining HOS remaining, proximity, deadhead cost impact, and a safety note |
| 4 | One-click assign | Dispatcher clicks Assign — load moves from queue to driver instantly |
| 5 | Safety alert fires | Alert pops: "Driver Martinez has driven 9 of 11 allowable hours today — flag for rest compliance" |
| 6 | Cost query | Dispatcher types: "What's my total fleet cost per mile this week?" — AI summarizes across all loads |

# Product Deck Structure (8 Slides)

- Slide 1: Hook — “Small fleets run America. They run on spreadsheets.”

- Slide 2: The 5 pain points from the brief — use their exact language

- Slide 3: Solution overview — FleetMind as the AI co-pilot

- Slide 4: Live demo screenshot or GIF

- Slide 5: Architecture diagram (Claude API + fleet state context)

- Slide 6: Why now / why AI makes this possible today

- Slide 7: GTM plan

- Slide 8: The ask / what’s next

# Go-To-Market Plan

Target customer

Owner-operators of 5–20 truck fleets, typically where the dispatcher is the owner. They’re not buying enterprise software — they’re buying time back.

Pricing

$299/month flat for up to 20 trucks. No per-seat complexity. Compare to the cost of one deadhead run (~$400–800) to make the ROI case instantly.

Acquisition channels

- Trucker Path partnership: 1M+ drivers already on platform — the distribution play is the partnership

- Trucking Facebook groups and owner-operator forums (The Truckers Report)

- Direct outreach to small fleet owners on LinkedIn

Land and expand

Start with dispatch + safety. Add billing automation (the other high-pain area from the brief) in v2 to increase stickiness and raise ARPU.

# Winning Edge Tips

Build fewer things that work flawlessly

The teams that lose demo on complexity show 8 features that half-work. Pick 3 things that work perfectly. Judges interacting with a broken UI remember the broken part, not the ambitious scope.

Own the narrative, not just the code

One teammate should be dedicated to the pitch and story. The best demo at a hackathon is 40% product and 60% story. Open with a real dispatcher’s pain (“Maria runs a 12-truck fleet in Ohio and spends 3 hours a day on the phone with drivers...”), not a feature list.

Seed your demo data to be dramatic

Make one driver clearly tired and overdue for rest. Make one load assignment obviously wrong so the AI can visibly save the day. Judges want to feel the “aha” moment — engineer it deliberately.